
****

**PROCESS REPORT**

**From:** **Group 9**

* **Le Viet An**
* **NguyenBao Quoc**
* **Elahe Seyedkabirian**
* **Amin Jahromi**

**WEEK1**

**ACTIVITIES COMPLETED THIS WEEK**

* Choose a name and logo for the company
* Choose type of event
* Read work book

**ACTIVITIES IN PROCESS**

* Start the project plan
* Start the setup document
* Start process report

**AGGREMENTS ON ACTIONS**

* weekly meeting time (2 meetings in a week)

**MUST CHANGE PARTS**

**ISSUES**

None

|  |  |
| --- | --- |
| **SECRETARY APPROVAL:** *(Signature & Date)* | Elahe Seyedkabirian 31-08-2018 |

**WEEK2**

**ACTIVITIES COMPLETED THIS WEEK**

* Make list of questions to ask client
* create minutes document
* create process report

**ACTIVITIES IN PROCESS**

* project plan
* setup document
* Create ERD
* Create Sitemap
* Create Website Wireframes
* Create GUI

**AGGREMENTS ON ACTIONS**

* Visual design of website and applications
* Work division

**MUST CHANGE PARTS**

**ISSUES**

None

|  |  |
| --- | --- |
| **SECRETARY APPROVAL:** *(Signature & Date)* | Elahe Seyedkabirian 07-09-2018 |

**WEEK3**

**ACTIVITIES COMPLETED THIS WEEK**

* Site map
* Project plan
* Process report

**ACTIVITIES IN PROCESS**

* setup document
* Create ERD
* Create Sitemap
* Create GUI
* Start creating scenario for the event
* Choosing identification system, we want to use

**AGGREMENTS ON ACTIONS**

* Some adjustments on visual design and project plan

**MUST CHANGE PARTS**

* Add use case diagram to setup document

**ISSUES**

None

|  |  |
| --- | --- |
| **SECRETARY APPROVAL:** *(Signature & Date)* | Elahe Seyedkabirian 14-09-2018 |

**WEEK4**

**ACTIVITIES COMPLETED THIS WEEK**

* GUI
* ERD
* Website Wireframes

**ACTIVITIES IN PROCESS**

* Project plan
* Setup document
* Use case diagram
* Event scenario

**AGGREMENTS ON ACTIONS**

* Use case diagrams must be added to setup documents
* Event scenario must be created for (check in, buy ticket, buy food, rent tent, rent material, return material, checkout)
* Agreed on renting material is just possible during the event in the stands, not through the website

**MUST CHANGE PARTS**

Check-In and Buy ticket parts in event scenario based on our agreements on payment method, registration, reservation

Website wireframes based on our agreements

**ISSUES**

None

|  |  |
| --- | --- |
| **SECRETARY APPROVAL:** *(Signature & Date)* | Elahe Seyedkabirian 21-09-2018 |

**WEEK5**

**ACTIVITIES COMPLETED THIS WEEK**

* GUI
* ERD
* Website Wireframes

**ACTIVITIES IN PROCESS**

* Project plan
* Setup document
* Use case diagram
* Event scenario

**AGGREMENTS ON ACTIONS**

* Risks should be added to the project plan
* Time table, organization and skills should be added to the project plan
* Agreed on payment method
* Agreed on people can register in website after they click on buy ticket
* Agreed on after purchasing ticket, the event account will be created for people
* Agreed on 1 person can buy 1 ticket at a time (to create 1 event account per person who has a ticket)
* agreed on reserving a camping spot “button” should be in event account (created after buying ticket)
* Agreed on renting material is just possible during the event in the stands, not through the website
* Agreed on adjust wireframes based on agreements and start html for 1 or 2 pages
* Agreed on have a meeting with client on next week to show website

**MUST CHANGE PARTS**

Check-In and Buy ticket parts in event scenario based on our agreements on payment method, registration, reservation

Website wireframes based on our agreements

**ISSUES**

None

|  |  |
| --- | --- |
| **SECRETARY APPROVAL:** *(Signature & Date)* | Elahe Seyedkabirian 28-09-2018 |

**WEEK6**

**ACTIVITIES COMPLETED THIS WEEK**

* Application (staff,client)
* ERD
* Website home page design Html and Css

**ACTIVITIES IN PROCESS**

* Project plan
* Process report
* Website
* Application

**AGGREMENTS ON ACTIONS**

* Based on table add admin panel to database and application (over view of shop statistics for example how much money they made)
* Start design website
* Add organization chart to the project plan
* Add Time table per milestone and skills to project plan
* Create host and guest for camping reservation

**MUST CHANGE PARTS**

* Project plan based on our agreements
* Make website to first signup and have and account
* Database design based on our agreements

**ISSUES**

None

|  |  |
| --- | --- |
| **SECRETARY APPROVAL:** *(Signature & Date)* | Elahe Seyedkabirian 05-10-2018 |

**WEEK7**

**ACTIVITIES COMPLETED THIS WEEK**

* Application: The representation of staff, admin panel, shops, entrance, rent material, tent is completed but they are not functional
* Website (home, profile, register, payment, gallery, ticket, tent, about us ) pages HTML and CSS are completed
* Project plan

**ACTIVITIES IN PROCESS**

* Process report
* Starting with coding PHP on register and login pages for website
* Application: starting with entrance and admin panel

**AGGREMENTS ON ACTIONS**

* In the booking camping page have a list of people who has ticket and the host can choose the guests for a tent in that list to invite
* Add deliverables to timeline in project plan
* Plan a meeting with client and show him the website and application

**MUST CHANGE PARTS**

* Project plan based on our agreements
* Application based on our agreements

**ISSUES**

None

|  |  |
| --- | --- |
| **SECRETARY APPROVAL:** *(Signature & Date)* | Elahe Seyedkabirian 02-11-2018 |

**WEEK 8**

**ACTIVITIES COMPLETED THIS WEEK**

* Changing website design
* Database design
* Coding register page on website (PHP)
* Make the application design clearer and concrete with group boxes
* Project plan

**ACTIVITIES IN PROCESS**

* Connect website pages all together
* Website login process
* Entrance and shop application

**AGGREMENTS ON ACTIONS**

* Finish UML diagram (connect visitors to the shop by association table)

**MUST CHANGE PARTS**

* UML diagram based on agreements

**ISSUES**

None

|  |  |
| --- | --- |
| **SECRETARY APPROVAL:** *(Signature & Date)* | Elahe Seyedkabirian 09-11-2018 |

**WEEK 9**

**ACTIVITIES COMPLETED THIS WEEK**

* Coding for login page on website (PHP)
* Coding the entrance application
* UML diagram

**ACTIVITIES IN PROCESS**

* Start coding and working with RFID
* Coding for buy ticket and profile page on website
* Admin panel and shops on application

**AGGREMENTS ON ACTIONS**

* add titles to items on application

**MUST CHANGE PARTS**

* Improve the representation of data on applications (for food and drinks)

**ISSUES**

None

|  |  |
| --- | --- |
| **SECRETARY APPROVAL:** *(Signature & Date)* | Elahe Seyedkabirian 23-11-2018 |

**WEEK 10**

**ACTIVITIES COMPLETED THIS WEEK**

* Coding gallery, and showing personal information on profile page on website
* Coding the shops, staff and admin panel on application
* Add titles to items on application
* Improve the representation of food and drinks on application

**ACTIVITIES IN PROCESS**

* Coding and working with RFID
* Coding PHP for buy ticket and rent camping spots page on website

**AGGREMENTS ON ACTIONS**

* Set a goal to finish the functionality (website and app) before January, and start testing in January

**MUST CHANGE PARTS**

* Add a place for showing RFID information on application

**ISSUES**

None

|  |  |
| --- | --- |
| **SECRETARY APPROVAL:** *(Signature & Date)* | Elahe Seyedkabirian 30-11-2018 |

**WEEK 11**

**ACTIVITIES COMPLETED THIS WEEK**

* Coding buy ticket and showing account information on profile page on website
* Coding the rent material, shops, rent tent, on application
* RFID information place on application

**ACTIVITIES IN PROCESS**

* Coding and working with RFID
* Coding rent camping spots and invite people to the same tent on website
* Coding payment page on website

**AGGREMENTS ON ACTIONS**

* For adding money to balance in website, put a text box that visitor put the amount he wants to add to the account and after clicking on confirm that amount will be added to the balance.
* In application at first get the data (for example: total Nr of visitors, Nr of shops, Nr of visitors checked in…) and then show the percentage of progress part (for example 10% is completed.)

**MUST CHANGE PARTS**

* Rather than IDEAL payment in website, when they click on pay, just decrease the amount from their balance in profile
* In application for admin panel don’t use text boxes make it more visual

**ISSUES**

* Issues with uploading website on hera server and git. Mentor helped us to solve the problem and put website online.

|  |  |
| --- | --- |
| **SECRETARY APPROVAL:** *(Signature & Date)* | Elahe Seyedkabirian 07-12-2018 |

**WEEK 12**

**ACTIVITIES COMPLETED THIS WEEK**

* Finished with the functionality of adding money to the balance in profile on website.
* Coding invite people to same tent on application
* Coding and improving shops and food and drinks part on application
* Payment part on website (decrease the amount from the balance in profile)

**ACTIVITIES IN PROCESS**

* Show tooltip for functions in applications
* Finish invite people to same tent on website

**AGGREMENTS ON ACTIONS**

* On website the host who invite people to a tent needs to pay for all guests.

**MUST CHANGE PARTS**

* add progress bar to application

**ISSUES**

|  |  |
| --- | --- |
| **SECRETARY APPROVAL:** *(Signature & Date)* | Elahe Seyedkabirian 14-12-2018 |

**WEEK 13**

**ACTIVITIES COMPLETED THIS WEEK**

* Finished camping part on website
* Finish shop, food and drinks parts on application
* Finished payment and balance on website
* Finished progress part on application

**ACTIVITIES IN PROCESS**

* Start testing website and application

**AGGREMENTS ON ACTIONS**

**MUST CHANGE PARTS**

**ISSUES**

|  |  |
| --- | --- |
| **SECRETARY APPROVAL:** *(Signature & Date)* | Elahe Seyedkabirian 04-01-2019 |

**WEEK 14**

**ACTIVITIES COMPLETED THIS WEEK**

* Finished all website functions
* Finished all application functions
* Finished testing website and application

**ACTIVITIES IN PROCESS**

* Start preparing for presentation

**AGGREMENTS ON ACTIONS**

**MUST CHANGE PARTS**

* Make application colors better(black)

**ISSUES**

In testing process the problems were:

* Crashing visual studio while design review
* Can’t update hash password on database
* Camping spot page on website (The balance does not show up on php)

Which are solved now by mentor’s help.

|  |  |
| --- | --- |
| **SECRETARY APPROVAL:** *(Signature & Date)* | Elahe Seyedkabirian 11-01-2019 |

**WEEK 15**

**ACTIVITIES COMPLETED THIS WEEK**

* Finished testing application
* Finished testing website

**ACTIVITIES IN PROCESS**

* Preparing the presentation

**AGGREMENTS ON ACTIONS**

* Advices on how to do the presentation from mentor

**MUST CHANGE PARTS**

**ISSUES**

|  |  |
| --- | --- |
| **SECRETARY APPROVAL:** *(Signature & Date)* | Elahe Seyedkabirian 18-01-2019 |